# Steel Inbound Control Tower – Build Strategy & Roadmap

# 1. Build Prioritization Buckets

## 1.1 Must-Have Before First Pilot

Tenant + user setup

Manual onboarding ingestion (shipment, stock, thresholds)

Canonical data model

Stock-cover engine

Shipment state model

Command-center dashboard

Exception engine

Exception workflow

Audit logs and ingestion tracking

Basic documentation

## 1.2 Should-Have During Pilot

State-based shipment contribution

Basic inland movement tracking

Confidence scoring

Email ingestion

Shared folder sync

Improved dashboard UX

Data freshness indicators

Manual overrides

Basic reporting/export

## 1.3 Post-Pilot Expansion

AIS vessel tracking

Advanced inland tracking (GPS/FASTag)

ERP integrations

Automated notifications

Scenario simulation

AI recommendations

Advanced analytics

Portfolio views

Supplier portal

Mobile workflows

# 2. Suggested Roadmap Timeline

Week 1–2: Schema + onboarding ingestion

Week 3: Stock-cover engine

Week 4: Shipment visibility

Week 5: Exception workflow

Week 6–8: Pilot deployment

Month 3: Email + shared folder automation

Month 4–6: ERP + AIS integration

# 3. Revenue Impact Mapping

Must-Have features drive initial deal closure by solving continuity risk.

Should-Have features improve adoption and retention during pilot.

Post-Pilot features enable expansion and upsell opportunities.

# 4. Pitch Alignment

Problem: Fragmented inbound visibility and reactive operations.

Solution: Unified control tower with predictive risk and workflow.

How it Works: Data ingestion → normalization → stock-cover → exceptions → action.

Roadmap: Start simple, then automate and scale.