# Steel Inbound Control Tower - Agent Task List (MVP V1)

# 1. Ingestion Service

Build file upload API (Excel/CSV)

Parse shipment, stock, threshold files

Store raw data in staging tables

Build email ingestion (IMAP or webhook)

Extract attachments automatically

# 2. Normalization Service

Map raw fields to canonical schema

Standardize dates, quantities, material names

Handle missing/incorrect values

# 3. Entity Resolver

Match shipment updates using shipment ID

Fallback matching using vessel name / IMO

Implement fuzzy matching for names

# 4. State Engine

Define shipment states (On water, At port, etc.)

Assign state based on latest data

Update state on every ingestion cycle

# 5. Stock-Cover Engine

Calculate available stock per plant/material

Add incoming shipment quantities

Compute daily consumption

Output days of cover

# 6. Rule Engine

Detect ETA delays

Detect low stock thresholds

Detect port waiting delays

Generate exception records

# 7. Workflow Engine

Create exception objects

Assign owner

Track status (Open/In Progress/Closed)

Store comments and actions

# 8. Dashboard Service

Build network overview UI

Build stock risk board

Build shipment view

Build exception room UI

# 9. Enrichment Service

Integrate AIS API (IMO-based)

Fetch ETA periodically

Update shipment ETA automatically

# 10. Automation Layer

Schedule ingestion jobs

Enable shared folder sync

Enable email parsing automation

## The correct build philosophy

Think of the product in layers:

### Layer 1: operational truth

ingestion, normalization, shipment states, stock snapshots

### Layer 2: business risk

stock-cover, thresholds, confidence

### Layer 3: coordinated action

exceptions, ownership, comments, closure

### Layer 4: ecosystem enrichment

AIS, email parsing, inland feeds, shared folders, ERP automation

### Layer 5: intelligence

recommendations, optimization, forecasting sophistication

We are finishing the layers in order.